REQUEST FOR PROPOSALS

(RFP)

PROJECT:					Disposal of Abandoned and Derelict Vessels 2025

LOCATION:				Newport, OR

#### DUE:						10/24/2025 3:00 PM

MANDATORY SITE MEETING: 	10/14/2025 10:00 AM, Port Administration Office

Proposals on this project will be accepted by Hand Delivery, Mail, or PDF via email.

SUBMIT TO:		Port of Newport   				Phone:  (541) 265-7758

600 SE Bay Boulevard 				Fax:	(541) 265-4235

Newport, OR	97365				Email:  abretz@portofnewport.com

QUESTIONS TO:	Aaron Bretz 541.265.7758

TERMS AND CONDITIONS:

- Schedule for Work:	Start:	After Nov 1, 2025	Completion:	Prior to Jun 1, 2026

Time is of the essence.  All attempts at improving the schedule will be made by the contractor. Project may be delayed pending approval of the funding under the terms of grant agreements.

- General Description:  Through the authorization of the Port of Newport Commission, the Port of Newport is accepting proposals from qualified marine salvage companies, marine construction companies, waste disposal specialists, and/or boat yards, or any other qualified contractor who can provide the equipment and services to properly dispose of the abandoned and derelict vessels at the Port of Newport. This project includes the transportation, dismantling, and disposal of up to 17 vessels of which the Port is in possession. The vessel list may be reduced prior to project completion. This project will move forward pending the result of bids meeting budgetary constraints as well as funding approval. The Port reserves the right to cancel any portion or the entire project if it is in the public interest to do so. This project is being funded by grant revenue distributed by the Oregon Department of State Lands. See attached insert for more information.

- Scope of Work:  Provide all labor, equipment, material, tools, supervision, submittals, coordination, and incidentals necessary to complete all work implied by the attached scope of work you are quoting. The proposer shall submit a detailed proposal to the Port, which shall include approximate timelines for work tasks, approved location for any in-water work and/or dismantling site, with any applicable permitting (such as solid waste disposal permits), preliminary construction sequence, itemized estimate indicating mobilization cost, parts and equipment, labor, and fees for permitting. The winning proposer shall be responsible for acquiring all applicable permits to perform the work or to transport the vessels offsite to the dismantling area. See attached detailed scope; the “bid documents” consist of the scope, the entirety of this RFP document, and the listed attachements under section “D.”

- Selection:  Lowest responsive and responsible bidder.

- Drawings and Specifications:	Proposer is provided with a list of vessels and the available information on each vessel to be disposed. Proposer is responsible to consult the scope of work and for requesting any other information and/or visiting each vessel to compile sufficient information that would be necessary to prepare a complete proposal.

- Temporary facilities:	 If applicable, field office, telephone, office equipment, and storage are to be provided by the contractor. Contractor is responsible for selecting an appropriate site, such as the Port of Toledo, for dismantling and disposal of the vessels in the scope of work as well as proper disposal of the materials in accordance with applicable laws and administrative rules. The proposing contractors are responsible for coordinating with the disposal site and determining costs and requirements in preparation of their proposal. All removal, storage, and disposal aspects are to be coordinated by the contractor.

- Safety:	 Successful proposer will comply with all OR-OSHA & OSHA safety requirements at all times while on Port property. Contractor will be responsible for all employee safety training, safety meetings, record keeping and safety compliance.

- Insurance:  Upon acceptance, contractor will provide proof of proper business licensing and registration in Lincoln County, Oregon, and will maintain all required licensing and permits required by Local, State or Federal jurisdictions to perform the services of this agreement. Contractor will provide proof of business liability insurance with a minimum of $2,000,000 liability coverage (each occurrence) and maintain required liability insurance at all times for services and their responsible employees while on Port owned property. Contractor will be fully responsible to maintain all employee workmen's compensation insurance as mandated by Local, State and Federal requirements. Contractor shall name the Port of Newport as an Additional Insured and provide a Certificate of Insurance confirming Liability and Workers Compensation with a 30 day Notice of Cancellation, prior to starting any work. Contractor shall pay any and all payroll and withholding taxes and any other sums that is required by Local, State or Federal agencies.

- Prevailing Wages:  The Contractor may be required to pay prevailing wage rates, depending upon the final total price of the project, in conformance to ORS 279C.800 thru 279C.870.  A current copy of Prevailing Wage Rates for Public Works contracts in Oregon is available from the State of Oregon, Bureau of Labor and Industries.

- BOLI Fee: The Port, if required, will pay a fee to the Bureau of Labor and Industries pursuant to the provisions of ORS 279C.825.  The fee is one-tenth of one percent of the price of this contract, but not less than $100.00 nor more than $5,000.00, regardless of the contract price.

- Nondiscrimination & Affirmative Action:  The Port of Newport is an equal opportunity employer and provider and requires all Proposers to comply with policies and regulations concerning equal opportunity.  The Proposer, in the performance of this Agreement, agrees not to discriminate in its employment because of an employee’s or applicant’s race, religion, national origin, ancestry, sex, age, or physical handicap.

- Environmental And Natural Resources Laws To Be Observed: In compliance with ORS 279C.525, the following is a list of federal, state and local agencies, of which the Port has knowledge, that have enacted ordinances or regulations relating to environmental pollution and the preservation of natural resources that may affect the performance of the Contract: 

FEDERAL AGENCIES:
Department of Agriculture, Forest Service, Soil Conservation Service, Department of Defense, Army Corps of Engineers, Department of Energy, Federal Energy Regulatory Commission, Environmental Protection Agency, Health and Human Services, Department of Housing & Urban Development, Department of Interior, Bureau of Land Management

STATE AGENCIES:
Department of Agriculture, Soil and Water Conservation Commission, Department of Energy, Department of Environmental Quality, Department of Fish and Wildlife, Department of Forestry, Division of State Lands, Water Resources Department

LOCAL AGENCIES:
Bureau of Reclamation, Geological Survey,  U.S. Fish and Wildlife Service, Department of Labor     Occupation Safety and Health Administration, Water Resources Council, City Councils, Board of County Commissioners.

- Public Safety During Project: Pedestrian safety and traffic control, if applicable, shall be provided for by Contractor in accordance with the latest edition of the Manual on Uniform Traffic Control Devices.

- Street/Sidewalks Closure requirements: Contractor shall notify Port and City Engineer and Emergency Services before closing or restricting access to any streets or sidewalks (including the boat ramp and any Port facilities), and shall attain a right-of-way permit from the City of Newport as required.

DISPOSAL OF ABANDONED AND DERELICT VESSELS

- SCOPE OF WORK

1.	SCOPE:

To provide all labor, supervision, equipment, materials, expendables, submittals, transportation, disposal, and incidentals necessary to complete all work implied as follows:

- Remove, dismantle, and dispose of up to 17 abandoned and derelict vessels located at the Port of Newport that are included in the attached list of vessels:

- Attain any applicable permits for proper dismantlement, transportation, and disposal of the listed vessels

- Tow and/or lift the vessels and remove from the Port of Newport facilities

- Transport the vessels to an approved disposal site and identify any hazardous materials for proper disposal. If the disposal site is within or outside of the State of Oregon, all activities conducted under this contract shall conform to applicable local, state, and federal laws for the jurisdiction in which the work occurs.

- Safely dismantle the vessels, containing all hazardous materials

- Transport and dispose of all materials in accordance with federal, state, and local laws and/or applicable administrative rules

- Provide the Port of Newport with documentation of disposal

- General items included in this scope of work:

- Mobilization of equipment and materials and de-mobilization of equipment and excess materials off site.

- The attached vessel list represents the maximum number of vessels; actual number of vessels for disposal could be fewer at the time of the project.

- The Port requires that BUSTER, ECLIPSE, and SEA WOLF are the top priorities and shall be the first three vessels for removal from the water prior to 30NOV2025; the contractor may determine the order for removal/disposal of the remainder of the work

- Contractor shall coordinate the transportation, dismantling, and disposal, including permitting and site usage.

- Contractor shall sample any suspected hazardous material, perform abatement of vessels, and ensure proper handling and disposal of any hazardous material.

- Contractor shall provide safe working surroundings for own employees and other trades, ensure safe passage of persons around area of service.

- All work to be performed in accordance with O.S.H.A. standards and requirements.

- If applicable, provide M.S.D.S. for all materials prior to mobilization.

- Participate in job scheduling, contractor meetings, and safety meetings scheduled by Port of Newport.

- Contractor shall Coordinate any vessel movements or any assistance needed by Port personnel or equipment with the Harbormaster.

- Work, access, parking, and noise are confined to the limits as defined by the Harbormaster, and all work shall be coordinated with the Harbormaster.

- If applicable, onsite job boxes or trailers are to be authorized by the Port of Newport and maintained by contractor.

- Daily cleanup and final cleanup is required.

- Work specifically excluded from this scope of work:

- None

- Attachments:

- Abandoned and Derelict Vessel list with photos

- Boat U. S. Insert

- Additional Provisions:

  - Contractor may assume ownership for any parts or any vessels to reduce costs to the Port, however all vessels shall be removed from Port facilities prior to project completion.

  - If advantageous to the Port, any vessel may be sold and transported out of the Port and disposed of by the buyer prior to the contractor beginning disposal of that particular vessel.