Port of Newport 9 Acre Lot Grading Final Determination

The Port of Newport has determined that it is in the public interest to reject all proposals and to resolicit bids for the project after refining the project specifications. Those who attended the initial mandatory site meeting will be allowed to submit bids when the project is resolicited.

Due to lack of specificity in the characterization and quantities of vegetation, coupled with compaction standards, it became apparent in the bids that were submitted that the existing specifications did not adequately address these issues.

The Port is seeking engineering support to address these gaps in the project specifications, and will resolicit for bids on or about 01 May, 2026.

After new specifications are released, there will be additional opportunities to request information from the Port on the project.

We thank all the contractors who submitted bids, and we hope to see the same amount of interest in the project on the second solicitation.