Change of Project Schedule

6. Project Schedule

The anticipated project schedule is as follows:

Milestone					Target Date

RFP Issue					07/29/2026 Completed

Mandatory Site Tour			08/10/2026 Completed

Proposal Submission Deadline		09/10/2026   New 09/18/2026

Consultant Selection			09/22/2026 *

Contract Award				09/28/2026*

Notice to Proceed				09/28/2026*

Project Completion			6-8 Weeks after Notice to Proceed  New  8 -16 weeks after Notice to Proceed

* To be determined after 08/25/26 Commission meeting

The Port reserves the right to modify the schedule as necessary.